Updates done after this year payment

- Recognizable increase in performance of website.

- Currently the whole content of EBC is uploading on website and sharing to other social media platforms (Facebook, Tweeter, and Telegram.). If you see Ethiopian Broadcasting corporation Facebook page and telegram pages, news contents are from website like as follows.

- Cyber-Media team is very comfortable on website now.

Ongoing task

Subdomains websites

- Database design for all subdomain websites

- Admin side development

          - User management

          - News management

          - Advert management

          - Menus management

          - Categories management

- Afan oromo website(ebc.et/afanoromo)

          - UI/UX design

          - Database design

UI/UX design interface is upproved by graphics for all subdomain websites. Note that we use the same design by changing their logo and their color. I will send you websites screen recordings by telegram.

- Tigrinya website(ebc.et/Tigrinya)

          - UI/UX design

          - Database design

- Somali website(ebc.et/Somali)

          - UI/UX design

          - Database design

- Arabic website(ebc.et/Arabic)

          - UI/UX design

          - Database design

- French website(ebc.et/French)

- Ebc job portal (jobportal.ebc.et)

          - UI/UX design

          - Database design

- Mobile application(Cross platform, android and IOS)

          - UI/UX design

          - Database design

          - API (application interface development)

          - Some of the sample pages shown below

- Live streaming :-

Challenge I faced is creating an email for webmaster@ebclive.net email. This email is mandatory for creating SSL certificate for ebclive.net domain, which is necessary for livestreaming.  I am trying to figure out the problem. As soon as this issue is fixed I will start live streaming.